Business Case

LendWise Finance UK - Loan Servicing Transformation

# 1. Executive Summary

LendWise Finance UK is experiencing operational delays and reporting control issues across its loan servicing lifecycle. The project improves the end-to-end flow from application intake to investor reporting by automating verification, removing duplicate data entry, introducing exception queues, strengthening reconciliation and implementing daily Power BI reporting.

# 2. Current Business Problems

Manual verification causes 2-3 day delays before underwriting can begin.

Duplicate data entry between application, underwriting and loan setup tools increases rework.

Payment reconciliation is completed manually in spreadsheets, creating discrepancies.

Investor reporting is delayed because operational data is refreshed monthly or through ad hoc extracts.

UAT defects escape because requirements, test cases and defects are not fully traceable.

# 3. KPI Baseline and Target

| KPI | Current State | Target State | Business Benefit |
| --- | --- | --- | --- |
| Average approval turnaround time | 5.4 days | 2.0 days | Faster customer conversion and lower operational backlog |
| Manual verification rate | 82% | 25% | Lower effort and fewer document handling delays |
| Reconciliation accuracy | 93.0% | 99.5% | Fewer payment exceptions and investor reporting breaks |
| Investor reporting delay | 2 business days | Same day | Improved reporting confidence |
| Escaped UAT defects | 34 per release | 8 per release | Better release quality |

# 4. Recommended Solution

Integrate digital KYC and affordability validation.

Introduce automated repayment schedule generation.

Create a daily payment reconciliation routine using matching rules.

Implement exception case management with priority and SLA.

Build Power BI dashboards for loan operations, payments, reconciliation and investor reporting.

# 5. Estimated Benefits

| Benefit | Expected Outcome |
| --- | --- |
| Operational cost reduction | 25% effort reduction across verification, reconciliation and reporting tasks |
| Control improvement | Daily reconciliation and exception ownership reduce unresolved breaks |
| Customer experience | Approval cycle reduced from 5.4 days to 2 days |
| Management visibility | Daily KPI dashboard for leadership and finance teams |