User Stories and Acceptance Criteria

LendWise Finance UK - Loan Servicing Transformation

# 1. User Story Backlog

| Epic | Story ID | User Story | Linked Requirement | Priority |
| --- | --- | --- | --- | --- |
| EPIC-01 KYC Automation | US-001 | As a Loan Officer, I want customer identity verified automatically so that application checks are completed faster. | BR-001 | High |
| EPIC-01 KYC Automation | US-002 | As a Compliance Officer, I want failed KYC cases routed to manual review so that regulatory exceptions are handled safely. | BR-002, BR-022 | High |
| EPIC-02 Underwriting | US-003 | As a Credit Analyst, I want affordability calculated using verified income and commitments so that decisions are consistent. | BR-004 | High |
| EPIC-02 Underwriting | US-004 | As an Underwriter, I want high-risk applications sent to manual review so that risk controls are maintained. | BR-005 | High |
| EPIC-03 Loan Setup | US-005 | As an Operations Analyst, I want approved loans created automatically so that duplicate data entry is removed. | BR-006, BR-007 | High |
| EPIC-04 Payments | US-006 | As a Finance Analyst, I want daily payment files imported so that collections data is available on time. | BR-008 | High |
| EPIC-04 Payments | US-007 | As a Finance Analyst, I want mismatched payments flagged daily so that reconciliation discrepancies reduce. | BR-009, BR-010 | High |
| EPIC-05 Exception Handling | US-008 | As an Operations Manager, I want exceptions assigned by category and SLA so that ownership is clear. | BR-011, BR-012 | Medium |
| EPIC-06 Investor Reporting | US-009 | As an Investor Reporting Manager, I want a daily portfolio dataset so that investor reports are not delayed. | BR-013 | High |
| EPIC-06 Investor Reporting | US-010 | As a Leadership user, I want Power BI KPIs refreshed daily so that decision-making is based on current data. | BR-014, BR-015 | Medium |

# 2. Acceptance Criteria

| Story ID | Acceptance Criteria |
| --- | --- |
| US-001 | Given valid customer details and documents, when KYC API verification runs, then status changes to Verified within 30 seconds. |
| US-002 | Given an invalid passport or failed address match, when verification completes, then the case appears in Compliance Review with reason code. |
| US-003 | Given verified income and loan amount, when affordability is calculated, then the system returns Pass, Refer or Fail using approved thresholds. |
| US-005 | Given an approved loan, when loan setup is triggered, then repayment schedule and account record are created without rekeying customer data. |
| US-007 | Given a payment amount different from expected instalment, when reconciliation runs, then an exception is created with category Payment Mismatch. |
| US-009 | Given daily payment and loan balance data, when investor extract runs, then portfolio balance equals loan ledger balance within tolerance. |